Table of Contents

# Gap Analysis, Security Review & Next-Sprint Directions

Personal Desktop Agent — 2026-06-12

Scope: a functionality gap analysis (against the “personal operating system” goal), a security analysis (practical single-user home-LAN threat model), a stale/dead-code-and-reference audit, and a prioritized set of next-sprint directions. Findings are evidence-based from a read of the actual source, not from CLAUDE.md alone — where CLAUDE.md is itself stale, that is flagged.

## 1. Executive summary

The OS-style plumbing is genuinely mature. Scheduler, memory-syscall façade, event bus, resource governor, supervisor, circuit breakers, VRAM arbiter, per-domain SLOs, a durable goal queue, cross-layer tracing, and crash recovery all exist with real implementations and a passing test suite. The ipad-sensor-focus spec is essentially 100% delivered. As a low-strain control surface and developer agent, the system is strong.

The gap is in user space, not kernel space. As a personal operating system the agent is missing the application layer that delivers daily-life value: there is no calendar/email/messaging integration, no proactive or time/event-triggered automation, no user-level cross-application workflows, no extensible skill model, and the knowledge base is scoped to the codebase rather than the user’s own information.

The dominant security risk is network exposure, not application logic. The application-layer authorization (goal-session Bash allowlist, fail-safe-to-deny approval gate, cloud content-scrubbing, DevAgent destructive-op confirmation) is well built and hard to bypass. But the primary control plane (ipad_bridge on 0.0.0.0:8765) and the remote indexer (0.0.0.0:9000) bind all interfaces with no authentication. On a trusted home LAN these are the documented accepted risks; they become disqualifying the moment the system leaves a trusted network or goes multi-user.

The codebase is clean of most dead code (the gaze/head/sound removals were thorough), but documentation and git state have drifted badly: the real agent.db table count is 40 (docs say 38/39, CLAUDE.md says 29/30), CLAUDE.md’s entire git “Current Status” header describes a branch that no longer exists, and the working tree shows 330 “modified” files that are pure CRLF/LF line-ending churn masking all real diffs.

Highest-leverage next sprint: not more kernel primitives. It is (a) close the bridge auth hole, (b) ship the first user-space integration (calendar/email read-out + voice reply), and (c) a documentation/git-hygiene cleanup pass so the repo’s own status is trustworthy again.

## 2. Functionality gap analysis — the “personal OS” lens

### 2.1 OS-subsystem maturity

| Subsystem | Maturity | Evidence |
| --- | --- | --- |
| Process/task scheduling & prioritization | Present | core/scheduler.py — priority queue, 5 tiers (accessibility/voice/gesture uncapped; dev/background semaphore-gated), fan_out() on a separate sub-agent semaphore, bounded queue (256) with priority-aware load-shedding. |
| Memory management (working/long-term/semantic) | Present | storage/memory_manager.py syscall façade (read_context/write_state/search_semantic, _VALID_KEYS validation); storage/db.py (AgentDB, versioned via PRAGMA user_version); storage/semantic_memory.py (ChromaDB cosine + Jaccard fallback); adaptive/behavioral_twin_state.py. |
| IPC / message bus | Present | core/events.py — durable replayable SQLite event_log + in-process async fan-out, dotted-topic namespace. Command dataclass is the universal DTO. |
| Resource governance (VRAM/CPU/pain) | Present (no thermal) | core/resource_governor.py (flare → relax thresholds, pause indexer, evict heavy models, pause dev admission; hysteresis 0.6/0.4); core/vram.py, core/vram_arbiter.py, core/slo.py. GPU thermals are not monitored — “pain” is the only thermal analog. |
| Fault tolerance / supervision / self-healing | Present | core/supervisor.py (one-for-one watchdog, bounded restarts → latch FAILED → degrade), core/circuit_breaker.py (wired into OllamaInference), DevAgent closed-loop replan + saga rollback. |
| Persistence & crash recovery | Present | goal_queue (db.py, enqueue/claim/complete/requeue-stale, idempotency key); agent_runs status lifecycle + mark_interrupted_runs; voice-gated resume_pending_plan(); append-only audit.db. |
| Observability / tracing / metrics | Present | monitoring/metrics.py (/metrics), monitoring/trace.py (opt-in DA_TRACE, trace_id on Command, GET /trace), storage/session_analyzer.py (DuckDB analytics). |
| Security / permissions / sandboxing | Partial | Strong app-layer authz (see §3). Known gaps: no audit hash-chaining; remote indexer no-auth; WSL sandbox is a no-op on the actual Windows host. |
| I/O & device abstraction (sensors) | Present | sensors/* + Swift iPad app (40 files); graceful ImportError degradation; 25-type WebSocket protocol. Narrowed (gaze/head/sound removed for hardware reasons). |
| User space — apps / skills / extensibility | Partial | Action vocabulary is fixed and closed (11 accessibility + 5 dev + git/plan verbs). No skill/plugin/extension registry — new capability = editing command_executor + LLM prompt. MCP server (14 tools) is the only real extensibility seam. |
| Networking / distributed compute | Present (no auth) | core/cluster_health.py + core/cluster_config.py (laptop RTX 4070 offload, fail-safe to local). Home-LAN only, unauthenticated. |
| Update / deployment / lifecycle | Partial / Missing | Graceful shutdown, startup status table, launcher scripts. No self-update, no versioned release/rollback of the PC service, no end-user config migration. iPad ships via TestFlight CI; PC runs from source. |

### 2.2 Top functional gaps (severity-ranked)

- HIGH No comms/PIM integration — calendar, email, messaging. A grep across all .py for calendar|email|gmail|outlook|reminder|smtp|imap returns zero integration modules. For an RA user, “read my next meeting” / “reply to this email by voice” is exactly the high-value, low-strain workflow the system exists to enable — and it is absent.

- HIGH No proactive / scheduled / event-triggered automation. No cron-of-user-intents, no “when X, do Y,” no reminders. goal_queue is durable but pull-on-demand. Everything the user gets is reactive — they must issue every command.

- [MEDIUM-HIGH] No user-level cross-application workflows. Multi-step orchestration (plan→DAG→saga) exists only in the dev domain. There is no daily-life equivalent (“summarize this PDF, paste into the email I’m drafting”). The accessibility path is one-verb-per-command.

- MEDIUM No extensibility/skill model for user space. The 16-verb vocabulary is hard-coded; new capabilities need source edits. No manifest-driven skill/plugin system caps how “personal” the agent can become.

- MEDIUM Knowledge base is code/docs-only. codebase_indexer.py (~1937 code chunks, 128 doc pages) + semantic_memory.py index the codebase and project PDFs — a developer KB, not a personal one. The agent can’t answer life questions from the user’s notes/files.

- MEDIUM Vision/grounding fallback chain is partly cloud-dependent. CLICK resolution chains UIAutomation → vision (qwen3-vl local, Sonnet 4.6 cloud fallback) → OCR → CLARIFY. ~92% CLICK success means ~8% of named-target clicks still fail — meaningful friction for a hands-limited user — and the vision fallback can leave the device.

- [LOW-MEDIUM] No thermal/hardware-health governance. The governor is pain-aware but not GPU-thermal-aware; a sustained-load thermal event has no kernel response.

- [LOW] Manual deployment/update lifecycle. No self-update, release versioning/rollback, or config migration for the PC service — fine single-user-from-source, a gap for the commercial roadmap.

### 2.3 Open work (from tasks.md and trajectory)

- tasks.md (419 lines) is essentially fully [x]. The only open item — 6.4 AgentCore Tier 1 deployment — is a closed decision (source deleted; raw cloud via Anthropic API is the permanent tier), not a real gap.

- ROADMAP.md Phase 7 #9 Speculative decoding ⏳ — flag plumbing exists, production path not yet validated/enabled.

- Spec-vs-impl divergence: .kiro/specs/behavioral-twin-state/ still documents command_count_today (renamed command_count_session in code).

## 3. Security analysis (single-user / home-LAN threat model)

Overall: application-layer authorization is genuinely well-built; the risk concentration is unauthenticated network exposure. On the current trusted-LAN deployment, C1/C2/M1 are the documented accepted risks. Everything in HIGH/MEDIUM becomes mandatory the moment this leaves a trusted LAN or goes multi-user.

### CRITICAL

C1 — iPad WebSocket bridge 0.0.0.0:8765: no auth, token, origin check, or TLS. core/ipad_bridge.py (ws_handler, default host="0.0.0.0"); main.py default --host 0.0.0.0. The handler accepts any connection and dispatches every message with no credential check. A touch_command flows straight to CommandExecutor.execute() — any of the 16 verbs including RUN_TERMINAL (arbitrary shell) and WRITE_FILE (arbitrary path). Any LAN device gets full keyboard/mouse/terminal/file control. Fix: require a pairing token on WS connect (reject the upgrade otherwise); bind the WireGuard interface rather than 0.0.0.0 by default; add wss:// for a commercial product. Single highest-leverage fix — it is the unauthenticated root of full desktop control and amplifies H2/M2.

C2 — remote_indexer_service.py 0.0.0.0:9000: no auth; results flow unvalidated into the LLM prompt. inference/remote_indexer_service.py (no auth on any route); inference/remote_indexer_client.py returns data["results"] unconditionally into DevAgent._rag_context(). Anyone who can reach :9000 can read indexed source/docs and inject attacker-controlled text into the dev-agent’s LLM context — a prompt-injection channel that can steer plans toward destructive verbs. Fix: bind WireGuard/loopback, add a shared bearer token both ends, treat results as untrusted data (length-cap, clearly delimit as data not instructions).

### HIGH

H1 — /metrics and /trace bind 0.0.0.0 and leak command text. main.py (TCPSite(..., "0.0.0.0", args.metrics_port)). /trace returns the 50 most recent traces (command text, route decisions, inference detail), no auth. Off by default (metrics_port=0), which bounds exposure. Fix: bind 127.0.0.1/WireGuard; add a token for remote dashboards.

H2 — RUN_TERMINAL runs shell=True UNSANDBOXED on the actual Windows host. inference/sandbox.py returns None on non-POSIX, so the bubblewrap/firejail jail never engages on Windows — the advertised cwd-jail, net isolation, and memory caps are all absent. The goal-session allowlist is the only real boundary there, and verbs arriving via the no-auth bridge (C1) bypass goal-session entirely. Fix: a Windows containment path (Job Object limits / restricted token / forced WSL2 round-trip), or make sandboxed=False on Windows a hard blocker for any command not on a tighter exec allowlist.

### MEDIUM

M1 — audit.db is append-only by trigger only; no DROP-TABLE/file protection, no hash-chaining. storage/audit_log.py enforces append-only with BEFORE UPDATE/BEFORE DELETE triggers, which do not fire on DROP TABLE or file deletion, and there is no prev_hash chaining for tamper-evidence. (Explicitly deferred in CLAUDE.md.) Fix: per-row hash-chaining; restrict file ACLs / forward to append-only external storage for any commercial/compliance posture.

M2 — WRITE_FILE has no path scoping at the executor level. core/command_executor.py writes to any path. The cwd_scope guard in goal_session.allows_action only governs Claude Code’s Write/Edit, not this executor verb, which is reachable directly from the (unauth) bridge. Fix: enforce a writable-root allowlist inside CommandExecutor for WRITE_FILE/RUN_TERMINAL cwd, independent of the goal-session layer.

M3 — Windows action proxy executes arbitrary verbs over HTTP, no auth (loopback only). windows_action_proxy.py POST /execute on 127.0.0.1:8768 runs the full verb set. Loopback-bound, so a local-process / DNS-rebinding concern rather than LAN-remote. Fix: per-launch shared token on the WSL→proxy handshake.

M4 — Gate 0 privacy filter is naive substring matching. core/hybrid_coordinator.py forces-local only on literal substrings ("password", "api key", "ssn"). A secret without a trigger keyword passes to cloud. The real backstop is adaptive/content_filter.py (well-built: AWS/Anthropic/OpenAI/GitHub keys, private keys, DB URLs, SSN/CC; scrubs both text and session_context), so actual leak risk is bounded by ContentFilter’s regex coverage — but unframed high-entropy secrets won’t match. Fix: treat Gate 0 as best-effort routing; rely on ContentFilter as authoritative; consider an entropy-based detector.

### LOW / Positive notes

- Secrets handling is clean. No hardcoded keys/tokens in any .py; Anthropic SDK and AWS use standard credential chains.

- Localhost services correctly scoped: TTS sidecar (:8766), kiro (:8767), action proxy (:8768) all loopback. Only bridge (8765), indexer (9000), and the metrics endpoint default/expose 0.0.0.0.

- Dependencies fully pinned (requirements.txt), even patching a known mDNS CVE (zeroconf==0.149.16).

- Worth preserving: the goal-session Bash allowlist is deny-by-default and defeats compound injection (pytest && rm -rf), python -c inline code, redirection, and command substitution, with ..-traversal-safe path scoping; the approval gate fails safe to DENY on ambiguity/silence/timeout and guards the TTS echo from self-approving; DevAgent recomputes destructiveness after replans; the cloud path scrubs command text and session context. These are the things less careful projects get wrong, and they’re right here.

### Remediation order

- C1 — pairing token + WireGuard/loopback bind on the bridge.

- C2 — token-auth + bind the remote indexer; treat its results as untrusted.

- H1 — bind /metrics and /trace to loopback.

- H2 / M2 / M3 — Windows RUN_TERMINAL containment + WRITE_FILE writable-root allowlist + proxy token.

- M1 — audit hash-chaining + file ACLs.

## 4. Stale / dead code & reference audit

### 4.1 Dead / orphaned code

- Dead schema columns (removed-feature residue), never populated with real data: sensor_telemetry.{gaze_dx,gaze_dy,gaze_conf,head_pitch,head_yaw} — written hardcoded None from the only writer (fusion_engine.py); flare_profile.gaze_degrades (no-op passthrough); flare_profile.sound_degrades (mouth-sound control removed). Note: commands.gaze_x/gaze_y ← cmd.gaze_coords is legitimately kept (generic explicit-click-coord field) — not dead.

- Orphaned modules: quick_check.py (referenced nowhere but the index-state file — dead scratch script); sensors/hand_pointer.py and sensors/realsense_publisher.py (imported only by scripts/validate_realsense.py, never by the live pipeline — in-progress RealSense L515 work, dead weight on this branch).

- Not dead (standalone daemons, 0 importers expected): sensors/remote_whisper_service.py, inference/remote_indexer_service.py (run on the laptop node).

- Clean removals confirmed: the Swift app has zero references to GazeTracker/HeadTracker/SharedFaceSession/SoundDetector/MonitorCalibration/CursorConflict; the gaze_monitor_calibration table is gone from db.py (CLAUDE.md’s “existing DBs keep the orphan table” is stale — the schema is clean); desktop/magnetic_overlay.py deleted cleanly; no tests reference the removed pipelines; zero TODO/FIXME/XXX/HACK/DEPRECATED markers in project Python.

### 4.2 Stale documentation / counts

- Real agent.db table count is 40 (verified by enumerating every CREATE TABLE in the agent.db range, excluding the 3 DuckDB benchmark_* tables). Stale claims: docs/architecture/database-design.md says “39 tables” (lines ~192, 194, 860) and even “38-table schema” (line ~104) — three different numbers in one doc, all wrong. CLAUDE.md says “30 tables” / “29 tables” — both badly stale. A recent commit bumped the doc to 39, but the schema has since grown to 40.

- The ER diagrams in database-design.md enumerate only ~14 entities — far short of the prose count; diagrams are incomplete.

- Stale removed-feature spec/diagram artifacts: .kiro/specs/enhanced-gaze-dwell/ (entire spec dir for the removed feature); a duplicate kiro/specs/accessibility-agent/ tree (non-dotted kiro/, older copy riddled with gaze/head/sound refs); numerous .kiro/.../diagrams/* and docs/diagrams/*.svg still depict gaze/head/sound nodes despite the priority list dropping to 6 levels.

### 4.3 Git hygiene

- CLAUDE.md’s git “Current Status” header is several sprints stale. It says the branch is feat/rag-kb-remediation, tip 633164d, “not yet pushed / no PR.” Reality: that branch no longer exists, 633164d was merged, the actual checked-out branch is feat/dev-escalation-queue, and PRs #39–#44 are already merged past where CLAUDE.md describes.

- Working tree shows 330 “modified” files that are pure CRLF↔LF line-ending churn. git diff --ignore-all-space --stat is empty — zero semantic change. Likely a Windows checkout without .gitattributes normalization. This masks all real diffs (including the uncommitted gravity/snap tuning CLAUDE.md mentions). Fix: add .gitattributes (`* text=auto eol=lf), rungit add –renormalize ., remove the stale.git/index.lock`.

- Local master is behind origin/master by 6 commits; ~10 local branches, several already-merged, not yet pruned.

## 5. Next-sprint directions (prioritized)

A “personal OS” is bottlenecked on user space, not kernel space. Recommended ordering:

Sprint N (security + hygiene foundation — small, high-value, do first) 1. Close C1: pairing token on the iPad bridge + bind WireGuard/loopback by default. Single highest-leverage change. 2. Close C2 + H1: token-auth and bind the remote indexer and metrics/trace endpoints; treat indexer results as untrusted prompt data. 3. Repo hygiene: .gitattributes + renormalize (clears the 330-file phantom diff), remove .git/index.lock, prune merged branches, sync master. 4. Doc truth-up: fix the table count to 40 everywhere, rewrite CLAUDE.md’s git status header, delete .kiro/specs/enhanced-gaze-dwell/ and the duplicate kiro/specs/ tree, prune gaze/head/sound from diagrams, drop the dead schema columns (or tombstone them).

Sprint N+1 (first user-space integration — the biggest functional gap) 5. Calendar + email read-out and voice reply. Wire a comms/PIM connector (Gmail/Calendar or Outlook) into the action vocabulary: “read my next meeting,” “summarize unread,” “reply by voice.” This is the single largest category of daily personal-assistant value and maps directly to the low-strain RA use case. Reuse the existing approval-gate + content-filter for any send action.

Sprint N+2 (proactivity) 6. Time/event-triggered automation. A user-intent scheduler (“every morning brief me,” “when an email from X arrives, notify me”) on top of goal_queue + events.py. Turns the agent from reactive to proactive.

Sprint N+3 (extensibility) 7. Manifest-driven skill/plugin model for user space, so new capabilities stop requiring command_executor + prompt edits. This is what lets the system become genuinely personal per-user and unblocks the commercial roadmap.

Backlog / opportunistic 8. WRITE_FILE writable-root allowlist + Windows RUN_TERMINAL containment (H2/M2/M3) — pairs naturally with the C1 fix. 9. Personal knowledge base (user notes/files) alongside the existing code KB. 10. GPU-thermal governance in the resource governor. 11. Validate/enable speculative decoding (ROADMAP #9); audit hash-chaining (M1) when a commercial posture is on the table. 12. Self-update / versioned release + config migration for the PC service.

Prepared 2026-06-12. Findings verified against source; where CLAUDE.md diverged from the code, the code was treated as ground truth.